## Slide 1: 2017 TIP Project Solicitation Status Update
Transportation Coordinating Committee
October 6, 2017

## Slide 2
Progress to Date
Completed initial review and assessment of projects
Following-up with jurisdictions, where needed, to reconfirm project status and clarify project concept understanding
Working with GDOT on reviewing potential CMAQ projects and assessing the deliverability of submitted projects
Reassessing status of current TIP projects and adjusting financial balances

## Slide 3
Next Steps
Late November – Distribute to stakeholders ARC’s staff recommendations for the TIP
December 18 – Thursday, January 18 – Required 30 public comment period
Official Reviews/Potential Actions
  Wednesday, January 10 – Brief GRTA Board
  Friday, February 2 – TCC Action on TIP
  Thursday, February 8 – TAQC Action on TIP
  Wednesday, March 14 – SRTA Action on TIP

## Slide 4: Questions and Comments?